B-17 PORTAL

CLAUDE CODE MASTER SPECIFICATION

Document 07 • Version 0.1

Single source of truth for implementation of the high-fidelity B-17 Portal prototype.

# 1. Purpose & Authority

This document is the implementation contract for Claude Code. It consolidates Documents 01–06 into one operational specification. Claude must inspect the repository before making architectural changes and must not invent product requirements.

| Source | Authority |
| --- | --- |
| 01 Project Overview | Vision, business context, product direction |
| 02 Requirements | Functional and non-functional requirements |
| 03 User Roles | Roles, permissions, moderation lifecycle |
| 04 User Flows | End-to-end journeys and transitions |
| 05 Prototype Scope | Sunday demo boundary and priorities |
| 06 UI/UX Specification | Visual system, responsive behavior, motion |
| 07 Master Specification | Implementation procedure and engineering rules |

# 2. Product Definition

B-17 Portal is a hyperlocal digital ecosystem for B-17, Islamabad — not a static company website. Residents should discover local services, businesses, professionals, education, property, news and community information from one place.

Core experience

DISCOVER → EXPLORE → COMPARE → TRUST → CONNECT → REQUEST → RETURN

Product promise: “If I need something in B-17, I check B-17 Portal first.”

# 3. Prototype Mission

High-fidelity clickable demo for Sunday client presentation.

Demonstrate complete journeys rather than isolated screens.

Feel like a modern 2026 product, not a generic template.

Use realistic B-17-focused dummy data.

Simulate backend behavior where needed without falsely representing production capability.

Keep architecture reusable for the production platform.

# 4. Priority & Scope

| Priority | Meaning | Rule |
| --- | --- | --- |
| P0 | Demo Critical | Must be polished and clickable end-to-end. |
| P1 | Supporting | Build after P0 is stable. |
| P2 | Future Vision | Visual/Coming Soon only. |
| P3 | Long-Term | Do not implement Sunday. |

# 5. Required P0 Journeys

| Journey | Required path |
| --- | --- |
| Service | Home → Services → Home/Construction → Category → Provider → Login if needed → Request → Confirmation/WhatsApp |
| Directory | Home → Directory → Search/Category → Business Profile → Contact |
| Education | Home → Education → Tutors → Subject/Grade → Tutor Profile → WhatsApp |
| Property | Home → Property → Sale/Rent → Filters → Property Details → Contact |

# 6. P1 Journeys

Provider registration → provider type → create listing → preview → submit → Pending Review.

Admin login → dashboard → moderation queue → review → approve/reject.

Home → News & Updates → Article.

Provider Dashboard → listing management.

# 7. Future Boundaries

| Module | Sunday treatment | Not implemented |
| --- | --- | --- |
| Marketplace | Coming Soon | Cart, checkout, orders, delivery, payments |
| Pharmacy | Coming Soon | Real medicine ordering |
| Pick & Drop | Coming Soon | Driver dispatch/live operations |
| Community | Coming Soon | Full groups/events backend |
| B-17 Vault | Concept/Coming Soon | Real wallet, money storage, financial transactions |
| Advanced Ads | Dummy sponsored content | Billing/advertising engine |

# 8. Screen Inventory

| ID | Screen | Priority |
| --- | --- | --- |
| 01 | Home | P0 |
| 02 | Search / Explore | P0 |
| 03 | Services | P0 |
| 04 | Home & Construction Services | P0 |
| 05 | Provider Results | P0 |
| 06 | Provider Profile | P0 |
| 07 | Login / Register | P0 |
| 08 | Service Request | P0 |
| 09 | Request Confirmation | P0 |
| 10 | Business Directory | P0 |
| 11 | Business Profile | P0 |
| 12 | Education | P0 |
| 13 | Tutor Results | P0 |
| 14 | Tutor Profile | P0 |
| 15 | Property | P0 |
| 16 | Property Results | P0 |
| 17 | Property Details | P0 |
| 18 | News & Updates | P1 |
| 19 | News Article | P1 |
| 20 | Provider Dashboard | P1 |
| 21 | Create Listing | P1 |
| 22 | Listing Pending | P1 |
| 23 | Admin Login | P1 |
| 24 | Admin Dashboard | P1 |
| 25 | Listing Review | P1 |
| 26 | Coming Soon / Future Modules | P2 |

# 9. UI/UX Contract

Consumer UI must not look like a generic SaaS/admin template.

Search, discovery, trust and contact are primary UX priorities.

Use reusable cards for providers, businesses, tutors, properties and news.

Use progressive disclosure and strong visual hierarchy.

Preserve user intent through login.

Provide meaningful loading, empty, error, success and pending states.

Never invent ratings, reviews, certifications or verification.

Clearly label Sponsored/Featured content.

Future capabilities must be explicitly marked Coming Soon.

# 10. Design System Contract

| System | Rule |
| --- | --- |
| Color | Centralized brand, neutral and semantic tokens |
| Typography | Centralized display/heading/body/caption hierarchy |
| Spacing | Consistent 4px-based scale |
| Radius/Shadow | Centralized tokens; no arbitrary values |
| Motion | Centralized duration/easing + reduced-motion rules |
| Components | Reusable and composable |
| Breakpoints | Centralized responsive rules |

# 11. Component Architecture

| Layer | Examples |
| --- | --- |
| Foundation | Container, Stack, Grid, Divider, Typography |
| Navigation | Header, DesktopNav, MobileNav, Breadcrumbs |
| Inputs | Search, Input, Select, Chips, Filter, Textarea |
| Actions | Button, IconButton, LinkButton |
| Cards | ProviderCard, BusinessCard, TutorCard, PropertyCard, NewsCard |
| Feedback | Toast, Alert, EmptyState, Skeleton, Loading |
| Overlay | Modal, Drawer, BottomSheet, Popover |
| Media | Avatar, Image, Gallery, Lightbox |
| Provider | ProfileHeader, ListingForm, ContactActions |
| Admin | Sidebar, KPI Card, ModerationTable, ReviewPanel |

# 12. Motion & Animation Contract

The installed UI/UX Pro Max skill should be used as a design-quality aid. It must complement this specification, not override product requirements.

| Pattern | Timing / behavior |
| --- | --- |
| Hover | 120–200ms, subtle elevation/scale |
| Press | 80–150ms, immediate feedback |
| Route transition | 200–350ms |
| Modal/Drawer | 180–300ms |
| Dropdown | 120–220ms |
| Toast | 180–280ms |
| Stagger | 30–70ms interval |
| Detail transition | 250–450ms where practical |

Motion must communicate cause/effect or continuity.

Prefer transform/opacity for performance.

Do not animate everything.

Never delay task completion for decoration.

Respect reduced-motion preferences.

# 13. Responsive & Accessibility Contract

| Viewport | Behavior |
| --- | --- |
| Mobile | Single column, touch-friendly controls, bottom-sheet filters, sticky CTA where useful |
| Tablet | Adaptive grids/navigation |
| Desktop | Multi-column grids, full navigation, richer detail layouts |
| Large desktop | Constrained readable content width |

Semantic structure and keyboard navigation.

Visible focus states and comfortable touch targets.

Accessible labels and form validation.

Readable contrast; color is not the only status indicator.

Meaningful image alt text.

Reduced-motion support.

# 14. Technology & Dependency Policy

First inspect the current repository, framework, package files, lockfile, configuration and existing dependencies.

Do not replace a working framework merely because another stack is fashionable.

Use the installed UI/UX Pro Max skill where relevant.

Do not install overlapping UI libraries.

Before adding a major dependency, verify an existing dependency cannot solve the requirement.

Keep dependencies purposeful and minimal.

Document the purpose of major new dependencies.

If the repository is greenfield, propose the final stack before making major architectural commitments.

# 15. Application Architecture Rules

Separate UI components, page composition, models, mock data and API/service boundaries.

Prefer feature-oriented organization.

Keep consumer, provider and admin layouts logically separated.

Use reusable page shells.

Do not place large business logic inside visual components.

Keep mock data replaceable by APIs.

Use typed models/interfaces where supported.

Centralize route definitions and navigation labels where practical.

# 16. Prototype Data Contract

| Dataset | Demo volume |
| --- | --- |
| Construction/home providers | 8–12 |
| Businesses | 6–10 |
| Tutors | 3–5 |
| Properties | 6–10 |
| News | 3–5 |
| Daily Updates | 3–5 |
| Ads | 2–3 |
| Demo users | 2–3 |
| Pending listings | 2–3 |

Use realistic but non-sensitive dummy data. Never use private personal information.

# 17. Authentication & Listing Contract

| Action | Prototype |
| --- | --- |
| Browse/search | Guest allowed |
| View public profile | Guest allowed |
| Contact/WhatsApp | Guest allowed where appropriate |
| Request service | Login required |
| Create/manage listing | Login required |
| Admin | Admin login required |

Listing lifecycle

Draft → Submitted → Pending Review → Approved / Rejected → Published

Preserve the original user intent after login.

Provider and professional listings must support Save Draft, Preview and Submit.

Admin prototype must demonstrate review and approval/rejection.

# 18. UX State Contract

| State | Expected behavior |
| --- | --- |
| Loading | Skeleton/lightweight loading |
| Empty | Explain + useful next action |
| Error | Plain language + recovery |
| Success | Immediate confirmation |
| Pending | Clear status + explanation |
| Coming Soon | Future label; no fake transaction |

# 19. Security & Data Rules

Never hard-code secrets/API keys.

Do not commit .env secrets.

Validate user-entered forms.

Do not expose admin controls to normal users.

Do not implement real financial/wallet functionality.

Use safe dummy data only.

Flag security-sensitive production decisions for later.

# 20. Code Quality Contract

Readable maintainable code over clever code.

Small reusable components.

No duplicated UI logic.

Avoid giant page components.

Consistent naming and formatting.

Remove unused imports/dependencies.

No obvious console errors/warnings.

Comments only when they explain non-obvious reasoning.

# 21. Claude Code Operating Procedure

INSPECT — inspect repository, branch, package files, configuration, source and tools.

UNDERSTAND — map current state against this specification.

REPORT — identify conflicts, risks and missing information.

PLAN — propose architecture, folder structure, routes, components, dependencies and phases.

WAIT — do not make major changes until the plan is approved.

IMPLEMENT — work in small logically grouped increments.

VERIFY — run relevant build/lint/tests and inspect results.

REVIEW — compare implementation against acceptance criteria.

COMMIT — create clean milestone commits.

# 22. Critical Claude Rules

Do not rewrite/delete existing files without understanding them.

Do not start by generating all screens at once.

Do not invent requirements.

Do not turn future modules into active transactional features.

Do not claim completion without verification.

If a requirement is ambiguous, make the smallest safe assumption and report it.

If a major architecture decision is uncertain, stop and request approval.

# 23. Implementation Phases

| Phase | Work | Exit condition |
| --- | --- | --- |
| 0 | Repository audit + architecture plan | Plan approved |
| 1 | Foundation + tokens + global shell | Stable app foundation |
| 2 | Home + search | Discovery clickable |
| 3 | Services + provider | Service journey works |
| 4 | Auth + request | Protected request works |
| 5 | Directory + Education | Both journeys work |
| 6 | Property + News | Both journeys work |
| 7 | Provider dashboard/listing | Pending state works |
| 8 | Admin moderation | Approve/reject works |
| 9 | Motion + responsive polish | Visual bar met |
| 10 | QA + demo rehearsal | Acceptance criteria met |

# 24. Git Policy

Use meaningful feature-based commits.

Do not mix unrelated changes.

Keep working tree understandable.

Commit stable milestones.

Establish recoverable Git state before risky refactors.

Never rewrite shared history without approval.

# 25. Verification Checklist

App starts successfully.

Routes load without critical errors.

Core buttons navigate.

Search/filter works.

Service journey completes.

Login gate works.

Request confirmation works.

Directory journey works.

Tutor journey works.

Property journey works.

News journey works.

Provider reaches Pending Review.

Admin review changes demo state.

WhatsApp CTA works.

Responsive layouts hold.

Animation does not block interaction.

Reduced motion is respected.

No critical console errors.

No secrets committed.

# 26. Final Acceptance Criteria

| ID | Criterion |
| --- | --- |
| AC-01 | Client understands the value proposition from Home quickly. |
| AC-02 | Complete service request journey is clickable. |
| AC-03 | Directory journey reaches profile/contact. |
| AC-04 | Education/tutor journey reaches profile/contact. |
| AC-05 | Property journey reaches details/contact. |
| AC-06 | Provider listing reaches Pending Review. |
| AC-07 | Admin can review and approve/reject a demo listing. |
| AC-08 | UI feels premium, modern and consistent. |
| AC-09 | Motion improves usability. |
| AC-10 | Desktop and mobile are convincing. |
| AC-11 | Future modules are clearly separated. |
| AC-12 | No critical broken paths remain before presentation. |

# 27. First Claude Code Instruction

After this document is placed in the project, Claude Code must begin with an AUDIT — not implementation.

Read this master specification and Documents 01–06.

Inspect repository structure, current branch and working tree.

Inspect package.json/lockfile/configuration and existing dependencies.

Verify the UI/UX Pro Max skill is installed/available and identify how it will be used.

Identify framework, build system, routing, styling, component and state approach.

Compare the existing project with the specification.

Report conflicts, risks, missing information and proposed architecture.

Propose folder structure, routes, components, dependency plan, mock-data plan and implementation phases.

Do not modify application code during this audit unless explicitly instructed.

Implementation begins only after the audit/plan is reviewed and approved.

# 28. Non-Negotiable Product Principles

B-17 Portal is a local digital ecosystem, not a brochure website.

Sunday prototype is a demonstration, not the complete production platform.

Construction/home services are the initial supply focus.

Businesses and individual professionals are both supported.

Guests can browse; protected actions require authentication.

Listings follow moderation.

WhatsApp is a key contact channel.

Marketplace, Pharmacy, Pick & Drop, Community and B-17 Vault are future.

Real financial/wallet behavior is out of scope.

UI/UX quality, motion, responsiveness, trust and demo reliability are first-class requirements.

# 29. Final Commandment

Build as if this will become production software, but scope Sunday as a high-fidelity prototype.

CLARITY  +  QUALITY  +  REUSABLE ARCHITECTURE  +  BELIEVABLE INTERACTION  +  DEMO RELIABILITY

Document 07 complete — this is the implementation bridge between product/design documentation and Claude Code execution.