B-17 PORTAL

PROTOTYPE SCOPE & DEMO SPECIFICATION

Document 05 • Version 0.1

Defines the exact scope, priorities, simulated behavior, screens, data, and acceptance criteria for the high-fidelity clickable prototype.

# 1. Document Control

| Field | Value |
| --- | --- |
| Document | 05 — Prototype Scope & Demo Specification |
| Product | B-17 Portal |
| Version | 0.1 |
| Status | Working Prototype Specification |
| Primary Objective | High-fidelity clickable demo for Sunday client presentation |
| Audience | Client / Investor / Product & Development Team |
| Implementation Tool | Claude Code after documentation approval |
| Source Documents | 01 Project Overview, 02 Requirements, 03 Roles & Access Control, 04 User Flows |

# 2. Prototype Objective

The prototype is a presentation-ready representation of the B-17 Portal product vision. It is not the production platform and must not attempt to implement the full future ecosystem.

Demonstrate how residents discover useful local services and information.

Show that the platform can support businesses as well as individual professionals.

Demonstrate complete, believable user journeys from discovery to contact/request.

Demonstrate the future platform structure without building future transactional systems.

Give the client enough confidence to approve the next production/MVP phase.

Create a visual foundation that can later evolve into the production application.

# 3. Scope Boundary

| Area | Sunday Prototype | Production / Later |
| --- | --- | --- |
| Public discovery | IN SCOPE | Expand |
| Services & providers | IN SCOPE | Full service marketplace/lead engine |
| Business directory | IN SCOPE | Self-service onboarding + advanced management |
| Education/tutors | IN SCOPE | Full education listings/reviews |
| Property | IN SCOPE | Advanced property marketplace |
| News & daily updates | IN SCOPE | Full content management |
| Authentication | UI flow / simulated | Real secure authentication |
| Listing approval | UI workflow / simulated | Real moderation backend |
| WhatsApp | CTA/demo action | Integrated tracked contact flow |
| Advertisements | Dummy sponsored content | Paid ads, packages, analytics |
| Marketplace | Coming Soon only | Products, cart, orders, delivery |
| Pharmacy | Coming Soon only | Production module subject to requirements |
| Pick & Drop | Coming Soon only | Production service |
| Community activities | Coming Soon only | Events/groups |
| B-17 Vault | Concept only | Financial/payment ecosystem subject to legal/regulatory work |
| Real payments | OUT OF SCOPE | Future |
| Real wallet/money storage | OUT OF SCOPE | Future + regulated partners |
| Advanced analytics | Visual placeholders only | Production analytics |

# 4. Scope Priority Model

| Priority | Definition | Rule |
| --- | --- | --- |
| P0 — Demo Critical | Must work as a clickable end-to-end journey. | Do not remove unless time becomes critical. |
| P1 — Supporting | Strengthens the client demonstration. | Build if P0 is stable. |
| P2 — Vision | Shows future direction without full implementation. | Use Coming Soon/static concept states. |
| P3 — Long-Term | Production-scale/future ecosystem functionality. | Do not implement in Sunday prototype. |

# 5. P0 Core Screens

| ID | Screen | Purpose | Priority |
| --- | --- | --- | --- |
| P01 | Home | Central entry point and product vision | P0 |
| P02 | Search / Explore | Universal discovery | P0 |
| P03 | Services | Main service categories | P0 |
| P04 | Home & Construction Services | Client's strongest initial supply area | P0 |
| P05 | Provider Results | Compare local providers | P0 |
| P06 | Provider Profile | Trust + service details + contact | P0 |
| P07 | Login / Register | Gate protected actions | P0 |
| P08 | Service Request | Demonstrate request workflow | P0 |
| P09 | Request Confirmation | Complete service journey | P0 |
| P10 | Business Directory | Local business discovery | P0 |
| P11 | Business Profile | Business details/contact | P0 |
| P12 | Education | Education entry point | P0 |
| P13 | Tutor Results | Find individual professionals | P0 |
| P14 | Tutor Profile | Tutor details/contact | P0 |
| P15 | Property | Sale/rent entry point | P0 |
| P16 | Property Results | Browse/filter properties | P0 |
| P17 | Property Details | Property information/contact | P0 |

# 6. P1 Supporting Screens

| ID | Screen | Purpose |
| --- | --- | --- |
| S01 | News & Updates | Show local information ecosystem |
| S02 | News Article | Demonstrate content consumption |
| S03 | Provider Dashboard | Provider account entry point |
| S04 | Create Listing | Business/professional listing form |
| S05 | Listing Submitted / Pending | Show moderation lifecycle |
| S06 | Admin Login | Admin entry point |
| S07 | Admin Dashboard | Show platform management |
| S08 | Listing Review | Approve/reject demonstration |
| S09 | Future Modules / Coming Soon | Show broader vision |
| S10 | User Profile | Basic registered-user representation |

# 7. Homepage Scope

The Home screen is the most important presentation screen. It should communicate the product within seconds.

Strong B-17 Portal brand/header.

Prominent search bar such as “What do you need in B-17?”

Quick-access categories: Construction, Electrical, Solar, Plumbing, Architecture, Painting, Renovation, Interior Design and related services.

Business Directory entry point.

Education / Tutors entry point.

Property entry point.

News & Daily Updates preview.

Selected featured businesses/providers.

One or more dummy sponsored/advertisement cards.

Coming Soon teaser for future modules where appropriate.

Clear WhatsApp/contact CTAs on relevant cards.

# 8. Service Module Scope

The service module should visually communicate the client's initial supply advantage: construction and home-related providers.

| Category | Prototype Representation |
| --- | --- |
| Construction | Category card + sample providers |
| Electrical | Category card + sample providers |
| Solarization | Category card + sample providers |
| Architecture | Category card + sample providers |
| Painting | Category card + sample providers |
| Plumbing | Category card + sample providers |
| Interior Design | Category card + sample providers |
| Renovation | Category card + sample providers |
| Finishing | Category card + sample providers |
| Aluminium | Category card + sample providers |
| Hardware | Category card + sample providers |
| Other Home Services | Expandable/future-friendly category |

# 9. Business Directory Scope

Search and category browsing.

Business cards with name, category, area, short description and contact CTA.

Business detail page.

Client-provided businesses represented as initial dummy/realistic entries.

Featured/verified visual treatment may be shown as prototype UI, but verification must not be claimed as real unless confirmed.

WhatsApp CTA.

# 10. Education Scope

Schools/academies can be represented as categories.

Individual tutors/professionals must be supported.

Example journey: Physics → Grade 9 → Tutor Profile.

Tutor profile should include subject, grade, area, experience/description and contact CTA.

Registration/listing flow should demonstrate that a tutor can become a provider.

# 11. Property Scope

| Capability | Prototype |
| --- | --- |
| Sale / Rent | YES |
| House / Flat | YES |
| Furnished / Unfurnished | YES |
| Location / Sector | YES |
| Price | YES |
| Bedrooms / basic property attributes | YES |
| Images | YES — dummy data |
| Search/filter UI | YES |
| Contact owner/agent | YES — simulated/contact CTA |
| Real property transaction | NO |
| Payments | NO |
| Legal verification | NO |

# 12. News & Daily Updates Scope

Use realistic B-17-themed dummy content.

Show local development, infrastructure, community and utility-style updates.

Include at least one news article detail page.

Include a compact Daily Updates area on Home.

No need for a real CMS/backend during prototype.

# 13. Authentication Scope

Authentication is primarily a journey demonstration in the prototype.

Protected action

Click Request Service  →  Login/Register  →  Demo account or form  →  Return to Request

Login/Register screens should look production-ready.

Backend security, password hashing, email verification, OAuth and session management are production scope.

Do not use real sensitive credentials in prototype data.

# 14. Provider Listing Scope

Provider journey

Register  →  Provider Type  →  Create Listing  →  Preview  →  Submit  →  Pending Review

Support both Business Provider and Individual Professional Provider.

Form should contain enough fields to demonstrate a credible listing.

Use simulated status transitions.

Provider should be able to see Pending Approval after submission.

# 15. Admin Prototype Scope

Admin login screen.

Dashboard with summary cards such as pending listings, active businesses, users and content.

Listing moderation queue.

Open listing → Review → Approve/Reject.

Approval should visibly change status in the prototype journey where technically practical.

Admin role separation can be represented visually; full RBAC enforcement is production scope.

# 16. WhatsApp Scope

Contact journey

Provider/Profile  →  WhatsApp CTA  →  Demo chat/action

Use realistic WhatsApp action behavior.

The prototype should make contact feel immediate and obvious.

No payment or service completion should be implied by the WhatsApp action.

# 17. Future Vision Screens

| Module | Prototype Treatment | Real Functionality |
| --- | --- | --- |
| Marketplace | Coming Soon card/page | NO |
| Pharmacy | Coming Soon card/page | NO |
| Pick & Drop | Coming Soon card/page | NO |
| Community Activities | Coming Soon card/page | NO |
| B-17 Vault | Concept card/page with future label | NO |
| Advanced Ads | Dummy sponsored card | NO billing |

# 18. Dummy Data Specification

Dummy data should feel realistic enough for a client demo while remaining clearly non-production.

| Dataset | Minimum Demo Records |
| --- | --- |
| Construction/home providers | 8–12 |
| Business directory | 6–10 |
| Tutors | 3–5 |
| Properties | 6–10 |
| News articles | 3–5 |
| Daily updates | 3–5 |
| Advertisements | 2–3 |
| Users | 2–3 demo accounts |
| Pending provider listings | 2–3 |

# 19. Recommended Demo Data Categories

Use believable B-17 sector/location references where appropriate.

Prioritize construction/home services because they are the client's initial business network.

Include at least one strong provider profile with a polished presentation.

Include a Physics Tutor example to prove individual professionals can join.

Include a mix of sale and rent properties.

Include local news/update examples.

Use placeholder logos/images only where necessary; avoid implying real endorsements or verification.

# 20. Prototype Interaction Rules

Every major card/button shown as actionable should either navigate somewhere meaningful or clearly show a demo state.

Back navigation should preserve a natural browsing flow.

Search/filter controls should visibly change results, even if data is local/static.

Forms should validate obvious required fields.

Submission actions should show success/pending states rather than silently doing nothing.

Protected actions should demonstrate the login gate.

Future features should use explicit Coming Soon labels.

Loading/error/empty states should exist where they improve realism, but they should not dominate the demo.

Mobile/responsive behavior should be considered, even if Sunday presentation is desktop-first.

# 21. What Must NOT Be Built for Sunday

Real payment gateway.

Real B-17 Vault/wallet.

Real financial transactions or money storage.

Full marketplace checkout/order/delivery.

Real pharmacy ordering.

Real ride/pick-and-drop dispatch.

Complex recommendation/AI engine.

Production-grade notification infrastructure.

Advanced analytics pipeline.

Complete review/reputation system.

Complex multi-admin enterprise RBAC backend.

Large-scale database architecture if not required for the clickable demo.

Production deployment hardening.

# 22. Suggested Technical Prototype Architecture

| Layer | Sunday Prototype Approach | Production Direction |
| --- | --- | --- |
| Frontend | Modern responsive web UI with reusable components | Full production frontend |
| Routing | Client-side routes for all major journeys | Production route/auth architecture |
| Data | Local/mock JSON or lightweight demo API | Database-backed services |
| Auth | Simulated/demo auth state | Secure authentication |
| Forms | Client-side validation | Backend validation + persistence |
| Admin | Demo dashboard/state | Role-based admin system |
| Contact | WhatsApp CTA | Tracked/consented contact integration |
| Deployment | Demo-ready environment | Production CI/CD + monitoring |

# 23. Recommended Build Order

1. Global layout, navigation and design system.

2. Home page and reusable cards.

3. Services → Provider Results → Provider Profile.

4. Login/Register → Service Request → Confirmation.

5. Business Directory → Business Profile.

6. Education → Tutor Results → Tutor Profile.

7. Property → Results → Details.

8. News & Daily Updates.

9. Provider registration → Listing → Pending.

10. Admin dashboard → Listing review.

11. WhatsApp CTAs and final interaction polish.

12. Future/Coming Soon module presentation.

13. Responsive QA, click-path QA and client-demo rehearsal.

# 24. Client Presentation Demo Script

Recommended 5–8 minute story:

Start on Home: “This is the digital home for everything in B-17.”

Use the search or Services section to find a plumbing/electrical provider.

Open the provider profile and demonstrate the contact/request action.

Show the login gate for a protected service request.

Complete the demo request and confirmation.

Jump to Business Directory to show broader local discovery.

Open Education → Physics Tutor to demonstrate individual professionals.

Open Property → Rent/Sale to show the property ecosystem.

Show News & Daily Updates to demonstrate community information.

Briefly show provider registration and Admin approval.

Finish with Coming Soon modules and explain that Marketplace, Pharmacy, Pick & Drop and B-17 Vault are future expansion phases.

# 25. Acceptance Criteria

| ID | Acceptance Criterion |
| --- | --- |
| AC-01 | Client can understand the core B-17 Portal value proposition from Home without explanation. |
| AC-02 | At least one complete service discovery/request journey is clickable end-to-end. |
| AC-03 | Business Directory journey is clickable from discovery to profile/contact. |
| AC-04 | Education/Tutor journey is clickable from category to tutor profile/contact. |
| AC-05 | Property journey is clickable from Sale/Rent to property details/contact. |
| AC-06 | Provider registration/listing submission visibly reaches Pending Review. |
| AC-07 | Admin can visually review and approve/reject a demo listing. |
| AC-08 | WhatsApp/contact CTAs are obvious and functional as demo actions. |
| AC-09 | Future modules are clearly labeled and do not falsely appear transactional. |
| AC-10 | UI is responsive enough for the presentation target and visually consistent. |
| AC-11 | No critical broken links, dead-end buttons or misleading success states remain. |
| AC-12 | Prototype is suitable for client approval discussion before production development begins. |

# 26. Out-of-Scope / Deferred Decisions

Exact production database schema.

Production hosting and infrastructure selection.

Final payment/wallet provider.

Legal/regulatory structure for B-17 Vault.

Exact advertising pricing.

Exact premium subscription packages.

Commission/lead pricing.

Provider verification policy and documents.

Final review/rating policy.

Production notification channels.

Detailed marketplace logistics.

# 27. Final Prototype Definition

The Sunday prototype is a high-fidelity product demonstration, not a production MVP.

Its success is measured by whether the client can see, click, and understand the core ecosystem: local discovery → trusted provider/business information → contact/request → community information → future expansion.

B-17 PORTAL = THE FIRST PLACE TO CHECK WHEN YOU NEED SOMETHING IN B-17